**Date**: 01-04-2021

**Time**: 7:30pm-10pm

**Venue**: SOE SR 3-4

**Meeting Number:** 13

**Attendees**: Wilson Chua, Jaslyn Toh, Susanto, Sim Theen Cheng, Ernest Khoo, Tan Chin Hoong

**Absentees:** -

**Agenda**: Finalise analysis for PED, partition UI into sections for easy navigation of the PED UI - decide on how the final UI should look like. For pricing, work on coming up with an interface after finalising evaluation on LIME and SHAP

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **To Do** | **In-charge** | **Due Date** |
| 1 | Pricing UI | Wilson, Susanto | Week 14 |
| 2 | Reorganise and restructure PED UI | Theen, Ernest | Week 14 |
| 3 | Finalise modelling for both | Everyone | Today |

**Overall Discussion Points:**

1. For PED, split the UI into 6 main sections: Overall EDA (2 categories), Indiv product EDA (12 products total), Regression Analysis (12 products total), Polynomial regression analysis (only household products), PED comparison, Order Volume Impact Analysis (only speaker products)
2. Pricing UI to be separate from PED UI because they are used in different stages of Shopee merchant life cycle.
3. Pricing UI to have the following features: Name, condition, category, brand, shipping, item description

**Things to clarify:**

**Prepared by:** Sim Theen Cheng